Guide 2. APT Project Development

Capstone Course

SFI Group Project
Felipe Chávez — Project Manager
Vicente Palma — Designer
Alonso Urrutia — Developer
Franco Miranda — QA
Date prepared: October 2, 2026

1. APT Project Progress Summary

Below are the fields to complete with the requested information.

| APT project progress summary | The team has made progress in defining and building SFI, an e-commerce platform for hardware stores that incorporates artificial intelligence support and promotes tradespeople. The initial context is Quilicura, with Grupo Punto Obra as the intended client. We have defined the scope, architecture, technology stack, roles, and Scrum-based work organization. The current schedule covers 18 weeks, numbered 0 through 17, with an initial preparation week and three execution sprints. The technical foundation uses Django with MySQL and applications for users, products, shopping carts, tradespeople, and transactions. Work has also been carried out on environment setup and migrations. QA activities have included module-based manual testing and the use of Pytest and JMeter to record results. Code changes require tests and supporting evidence to be updated; therefore, earlier checks do not automatically constitute approval of the current version. Objectives addressed so far include organizing the solution, establishing its technical foundation, defining user workflows, and preparing quality assurance. Full feature integration and final delivery must be verified against the version to be presented. This report records known progress and follow-up actions without assigning completion percentages unsupported by the updated Gantt chart. |
| --- | --- |
| Objectives | The overall objective remains to develop a web platform that supports hardware product purchasing, commercial and inventory management, AI-assisted project guidance, and the visibility of tradespeople. Specific objectives are to organize requirements and priorities; develop accounts, the catalog, and purchasing; incorporate inventory, stock ledger, and warehouse operations; integrate payments and delivery features; add AI-powered recommendations and the tradespeople module; and verify workflows through QA and documentation. The scope of the tradespeople module is clarified: SFI facilitates promotion and contact. Customers and tradespeople negotiate and carry out the work outside the platform. The business model focuses on selling the solution to a company rather than renting it to hardware stores on a monthly basis. |
| Methodology | We use Scrum as our framework, with a backlog, planning, weekly tracking, and retrospectives. The current organization covers 18 weeks and three sprints, preceded by Sprint 0 from August 10 to 14, dedicated to preparing the foundations without coding. Follow-up meetings take place on Thursdays. Sprint 1 covers requirements gathering, planning, and development of the e-commerce foundation, accounts, and payment integration. Sprint 2 focuses on AI, inventory, tradespeople, purchase suggestions, deliveries, and improvements. Sprint 3 focuses on final QA, documentation, and delivery. This structure adapts Scrum to the academic calendar; team members retain their roles and share reviews when there are dependencies across areas. |
| Evidence of progress | Identified evidence includes the project repository, product backlog, Gantt chart, weekly meetings, retrospectives, and documents covering scope, architecture, management, and the technology stack. The reference repository is https://github.com/K4yrYu/avances_Capstone. The code enables review of structure and changes; management documents allow decisions and work allocation to be checked. For QA, evidence includes manual test cases by module, Pytest reports, code coverage, and JMeter reports. Each report must identify its date, tested version, environment, and executed scenarios. Error cases and new checks demonstrate how functional quality is assessed. Coverage indicates which code ran during testing; by itself, it does not prove that all requirements have been met. For academic assessment, the team must accompany this report with the corresponding evidence files and screenshots of workflows from the tested version. These appendices are not included here because they were not attached to this request. No numerical results are reported without the supporting report. |
| 2. Work Plan Monitoring |
| Carefully review your work plan, paying particular attention to the progress status and adjustments columns. |

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Activity duration | Person responsible | Observations | Progress status | Adjustments |
| Requirements management | Scope and backlog | Requirements and backlog | Week 0 and reviews | Felipe Chávez | Avoid unapproved changes | Definition completed | Clarify tradespeople module and sale |
| Project management | Gantt chart and tracking | Gantt chart, weekly meetings, retrospectives | 18 weeks | Felipe Chávez | Cross-functional dependencies | Adjusted | 18 weeks; 3 sprints |
| Interface design | Screens and navigation | Prototypes and SFI branding | Sprints 1 and 2 | Vicente Palma | Functional changes affect screens | In progress | Review messages and mobile usability |
| Web and database development | E-commerce foundation and accounts | Django, MySQL, Git | Sprint 1; subsequent integration | Alonso Urrutia | Setup and migrations | In progress | Document environment and validate workflows |
| Platform integration | Payments and AI | Transbank and AI service | Sprints 1 and 2 | Alonso Urrutia | Requires integration testing | In progress | Verify errors and responses |
| Systems development | Inventory, stock ledger, and tradespeople | Models, interfaces, and requirements | Sprint 2 | Alonso Urrutia | Coordination with design and QA | In progress | Clarify credit and external contact |
| Software quality | Testing and regression | Manual test cases, Pytest, JMeter | Sprints 1 through 3 | Franco Miranda | Results change with each version | In progress | Update tests by module |
| Documentation and delivery | Closure and demonstration | Reports, manuals, and evidence | Sprint 3 | Felipe Chávez; team support | Depends on technical and QA completion | Final closure not started | Prepare table of contents and release version |

3. Adjustments Based on Monitoring

Expand on the observations in your work plan. Analyze the planned activities and identify what facilitated or hindered implementation. Explain how you addressed and/or will address the obstacles. Finally, describe the adjustments made to the work plan based on this analysis.

Factors That Have Facilitated or Hindered Work Plan Implementation The distribution of responsibilities and Thursday meetings support coordination. The backlog and Gantt chart help prioritize work, while Git enables code sharing. Separating design, development, and QA makes it possible to review increments from complementary perspectives. Challenges include setting up the Django and MySQL environment, dependencies between modules, and changes that require tests to be rerun. To address them, we agreed to document execution steps, communicate which modules are affected by each change, and record reproducible issues. Felipe coordinates priorities; Vicente reviews the interface; Alonso handles implementation; Franco verifies fixes and updates evidence.

Adjusted or Removed Activities The schedule was adjusted to 18 weeks, from week 0 to week 17, with three execution sprints. The commercial approach was defined as selling the project to a company, so monthly rental is no longer the basis of the budget. The budget presentation focuses on costs and milestone payments, without NPV, because the company's future revenues are not available for assessing profitability. The scope was clarified to include warehouse operations and to define the tradespeople module as offering promotion and external contact. Updating tests after code changes is included as a recurring activity. QA is not removed, and team roles remain unchanged; priorities and support are adjusted according to dependencies.

Activities Not Started or at Risk of Delay Formal closure, final documentation, and delivery are concentrated in Sprint 3. Their closure status is recorded as not started; this does not imply a delay if they belong to a later stage of the schedule. Partial documents and evidence preparation may proceed beforehand. Integrations and test reruns depend on a stable version and a reproducible environment. These dependencies pose a risk of delay, but they do not establish an actual missed deadline without comparing real dates with the Gantt chart. To move forward, the team must prioritize critical workflows, resolve blockers, reserve time for regression testing, and prepare documentation in parallel. Felipe will review outstanding tasks and their impact; Alonso will describe changes and execution requirements; Vicente will check screen consistency; Franco will rerun affected cases. Each activity's status must be updated with evidence before assessment or delivery.